## Slide 1
TEZLITEAPPS
Mainnet Readiness Review
Internal Investor Update · Q2 2026
A suite of on-chain games on Tezos. Built on shadownet today;
mainnet target after the security batch + commit-reveal v3.

## Slide 2
What is TezLiteApps?
thextz.life · seven on-chain games + a public randomness oracle
7
Games shipped
AD · Plinko · Squares · TTT · War · Chess · Reversi
5
Live on shadownet
AD · Plinko · TTT · Squares · War
5%
House-edge target
uniform, true-odds payouts
Architecture
Tezos smart contracts (SmartPy) for game logic + pots
Off-chain oracle daemon picks randomness, advances state
Vue 3 SPA + Express/Socket.IO relay (single Heroku dyno)
TXL holder fund accrues a 0.1 ꜩ holder fee on every game op

## Slide 3
The Game Suite
Status today across contract / UI / live deployment
Game
Style
Contract
UI
Deploy
Acey-Duecey
Casino · 5% edge
95%
95%
Shadownet ✓
Plinko (3D)
Casino · radial
90%
95%
Shadownet ✓
TezTacToe
PvP · 4×4×4
85%
75%
Shadownet ✓
Squares
Pool · NFL grid
70%
35%
Shadownet ✓
War (cards)
Casino · luck
90%
40%
Shadownet ✓
Chess
PvP · gambling
85%
50%
Local only
Reversi
PvP · escrow
65%
40%
Local only
Five of seven game contracts are live on shadownet. AD + Plinko are the most polished — both have full UIs, animated payouts, and have been play-tested end-to-end. Reversi + Chess still need IDE compile + deploy.

## Slide 4
Recent Quarter — Shipped Work
What landed since the last review
INFRA
Live on thextz.life
Heroku deploy + custom domain + Let's Encrypt TLS. Forced HTTPS redirect. One Eco dyno handles SPA + socket.io.
OFF-CHAIN
Multi-game oracle daemon
scripts/oracle_worker.py refactored into a plugin pattern. One process drives AD, Plinko, TTT, Squares, War; soft-fails per-game on auth mismatch.
CONTRACTS
True-odds payouts on AD
Replaced flat 2× payout (which was net +EV for skilled players) with 12.35/spread × bet — uniform 5% house edge regardless of strategy.
CONTRACTS
Plinko 3D rebuild
Pegs become a pyramid; ball makes independent X and Z deflections per layer. On-chain path is bit-by-bit auditable, animation replays the committed walk.
TOOLING
Local SmartPy compile
pip install smartpy-tezos → one-command compile + deploy. Replaces the IDE clipboard dance for every contract change.
SECURITY
Audit + fix backlog
docs/SECURITY_FIXES.md + docs/CONTRACT_SECURITY_CHECKLIST.md. Hotfix batch (AD-1..4, PLINKO-2..6, TTT-1..6) applied + locally compile-verified.

## Slide 5
Security Posture
May 2026 audit · what's fixed, what's open
FIXED — Hotfix batch
OPEN — Pre-mainnet
AD-1 bet() tautology — caller couldn't underpay ante anymore
AD-1.5 updateOracle was wiring to wrong field — actually rotatable now
AD-2 / PLINKO-2 Pot auto-refill brick (SUB_MUTEZ underflow on low reserve)
AD-3 / PLINKO-3 pruneGame / pruneRound admin entrypoints
TTT-1 games={} untyped — compile blocker resolved
TTT-2..4 move-coord validation, locals over self.data scratch, win-set indexing
AD-4 / TTT-6 / PLINKO-6 updateAdmin, claimByTimeout, topUpPot positivity
AD-firstCard auth Oracle check is commented out — anyone can overwrite card 1
Redeploy + smoke-test All hotfixes are local; need shadownet redeploy + exercise_contracts.py
v3 Commit-Reveal Oracle bias still possible — strategic operator can favor outcomes
Histogram dashboard Live distribution monitor as defense-in-depth alongside commit-reveal
Squares full UI Restructured contract storage; UI hasn't caught up yet
Reversi/Chess deploy Contracts written but not yet on shadownet
Oracle key rotation cadence Manual today; needs scheduled rotation script

## Slide 6
Completion by Area
Honest estimate against the mainnet bar
Chart: 
| Frontend infra | Off-chain ops | AD | Plinko | TTT | Security audit | War | Chess | Oracle (OaaS) | Reversi | Squares | v3 commit-reveal
% complete | 95 | 90 | 90 | 90 | 75 | 70 | 65 | 60 | 70 | 50 | 45 | 10
Where we stand
AD + Plinko launch
≈ 75% to mainnet
Full 7-game suite
≈ 60% to mainnet
Trustless oracle (v3)
≈ 35% — design only

## Slide 7
Path to Mainnet
Pre-launch checklist · two-stage release plan
Stage 1 · Casino-first (AD + Plinko)
Apply firstCard oracle-auth fix in AD
Redeploy AD + Plinko to shadownet
Run exercise_contracts.py end-to-end
External code review (target: 1 reviewer)
Top up mainnet pots from cold reserve
Originate on mainnet, soft-launch
Monitor for 72h before public announce
Stage 2 · PvP + Pool (TTT, Squares, War, Chess, Reversi)
Squares + Reversi UI completion
Deploy Chess + Reversi to shadownet
Multi-player exercise scenarios
TTT timeout-claim validation
House-cut tuning per game
Originate on mainnet, staggered launch
Stage 1 candidate window: 4–6 weeks. Stage 2: 6–10 weeks after Stage 1 stabilizes.

## Slide 8
Beyond Mainnet — v3 Roadmap
Trust-minimization and the Oracle-as-a-Service business line
1
Commit-reveal randomness
Oracle commits to hash(seed) before seeing the request. Reveal must match or be rejected on chain. Removes the operator's ability to bias outcomes after seeing the bet.
2
Histogram fairness dashboard
Public real-time stats — observed vs theoretical distribution per (game, risk, bet bucket). Defense-in-depth alongside commit-reveal; raises informal trust for casual users.
3
Oracle-as-a-Service for 3rd-party dApps
RandomOracle v2 ships a generic request/fulfill flow. Reference dApp + integration guide already in docs. Per-request fee revenue accrues to the holder fund.
4
Multi-operator quorum
v4 stretch goal — N independent oracles XOR their contributions. Defeats a single compromised key entirely. Largest engineering lift, lowest near-term priority.

## Slide 9
THE ASK
Greenlight the Stage 1 mainnet path
Two casino games (AD + Plinko) are ready barring a security batch redeploy + smoke test. We're proposing a 4–6 week sprint to clear the open HIGH (firstCard auth), re-run the audit checklist, originate on mainnet, and soft-launch with a capped pot.
Stage 2 — full suite, PvP games, public Oracle-as-a-Service — comes 6–10 weeks after Stage 1 stabilizes.
$5/mo
Hosting cost
1× Heroku Eco dyno
5%
House edge
uniform, true-odds
7
Game contracts
5 on shadownet today